iOS Test Execution Log

Limu Mobile — Cargo & Shipment Tracking App (MVP Release)

Companion to: iOS_Test_Plan_and_Checklist.pdf

Tester: Andy Kaunda      Log started: 25 August 2026      Status: First Pass Complete

Environment note The app defaults to the LIVE backend (https://portal.limu.co.mw/Api/v4/client/) per APIClient.swift / API-INTEGRATION.md. A local override exists (--local-api flag or LIMU_API_BASE_URL → XAMPP-backed localhost) but wasn't used for this pass. Test accounts are new/real accounts on live with no cargo, shipment, or invoice history — data-dependent checks (F12–F16) need either an existing account with real records or a seeded local/dev backend (import limutradee (1).sql) to fully verify.

4. Functional Test Checklist

| # | Area | Check | Result | Notes |
| --- | --- | --- | --- | --- |
| F1 | Registration | New user can register; OTP email is sent and verification screen appears | Pass | OTP email sent and verification screen displayed correctly. After successful OTP verification, user is logged into the dashboard but is gated — cannot access other areas until KYC is completed. See F8. |
| F2 | Registration | Correct 6-digit OTP activates account and logs user in; incorrect/expired OTP is rejected | Pass | Correct OTP activates and logs in. Both incorrect (wrong digits) and expired codes are rejected as expected. |
| F3 | Registration | Pending (unverified) users attempting login are redirected back to OTP screen | Pass (observation) | Redirected, but flow first prompts “check your WhatsApp number for messages”; a “use email instead” option reaches OTP. Not in approved MVP scope (email OTP only). See Defect #1. |
| F4 | Login / session | Existing user can log in; session persists via Keychain when 'Stay logged in' is enabled | Pass | Existing verified user logs in successfully; session persists with “Stay logged in” enabled. |
| F5 | Login / session | Expired access token refreshes automatically without forcing re-login | Blocked | Requires leaving the app idle long enough for the token to expire. Revisit later in the cycle. |
| F6 | Password reset | Forgot password sends reset link; limu:// deep link opens app to reset screen | Blocked / Partial | Reset email + copy-paste token work. “Change password” button did nothing on laptop (expected — needs the app device). Not yet confirmed on phone. design-qa.md shows a prior successful simulator pass. See Defect #2. |
| F7 | Password reset | Reset form rejects invalid token/old password, accepts valid new password, and new password logs in | Pass | Invalid token/old password rejected; valid new password accepted and logs in. |
| F8 | KYC | KYC form loads, saves as draft, supports category search, and can be completed immediately | Pass | Works end to end: base details → business type (import/export) → category selection. Draft save, search, and immediate completion all confirmed. |
| F9 | Profile | Phone number field defaults to Malawi (+265), formats correctly, and supports switching countries | Pass | Defaults to +265, formats correctly, supports switching country codes. |
| F10 | Profile | Edit profile and change password both save correctly | Pass | Edit profile saves; feedback is button text only (“Changes saved”) — suggest a toast instead, see Defect #3. Change password saves, logs out, new password works. |
| F11 | Home | Dashboard loads client profile and summary data correctly | Pass | Loads correctly; summary data only appears after KYC completion (consistent with F1/F8). |
| F12 | Cargo | Cargo list/detail load; package data and timeline/checkpoints display correctly | Blocked / Partial | Only tested with a zero-data account. Needs real cargo/package data to confirm detail view and timeline. |
| F13 | Shipments | Shipment list/detail load with correct status and current location | Blocked / Partial | Same zero-data gap. Needs real shipment data (local backend + limutradee (1).sql, or a live account with records). |
| F14 | Invoices | Invoice list/detail, document link, and payment history display correctly | Blocked / Partial | Not yet exercised with real invoice/payment data — same environment gap. |
| F15 | Invoices | Payment-proof upload completes successfully and reflects in payment history | Blocked / Partial | Needs an existing invoice to upload proof against — blocked by the same gap. |
| F16 | Notifications | Notification list loads; mark-read and mark-all-read work correctly | Blocked / Partial | Needs an account with generated notifications — same environment gap. |
| F17 | Notifications | Push notification permission prompt appears and registration succeeds where applicable | Blocked | Testing on emulator, not a physical device. Known gap: APNs entitlement not yet exercised outside simulator (see L11). |
| F18 | Logout | Logout clears session/Keychain and returns user to authentication screen | Pass | Logout returns user to the login page correctly. |

5. Regression Test Checklist

Run after each defect fix and before the release-candidate build.

| # | Area | Check | Result | Notes |
| --- | --- | --- | --- | --- |
| R1 | Re-verification | All Functional checklist items (Section 4) re-verified after fixes | Not Applicable yet | First-pass testing in progress; no defect fixes shipped yet to re-verify against. |
| R2 | Re-verification | Previously fixed defects re-tested and confirmed resolved (no regressions) | Not Applicable yet | No previously fixed defects to re-test yet — first testing pass. |
| R3 | Navigation | Core navigation flows (Home → Cargo/Shipments/Invoices → Profile) unaffected by recent changes | Pass | No navigation issues between tabs. |
| R4 | Auth | Authentication and token-refresh flow unaffected by unrelated changes | Pass | No unrelated changes affecting auth/token-refresh; consistent with F4/F7. |
| R5 | Launch | App launches cleanly from cold start and from background/resume | Pass | Cold start and background/resume both work fine. |
| R6 | Deep link | Deep link handling (limu:// password reset) still routes correctly | Blocked | Same as F6 — not confirmed on a physical device yet; can try xcrun simctl openurl on the simulator. |
| R7 | Stability | No new crashes introduced (checked via CI test logs / crash reporting) | Pass | No crashes observed during this testing session. |

6. Device / Compatibility Test Checklist

Coverage via Appetize.io visual checks, CI Simulator runs, and UAT testers' physical iPhones.

| # | Area | Check | Result | Notes |
| --- | --- | --- | --- | --- |
| D1 | Min iOS version | App runs on minimum supported iOS version (CI Simulator / Appetize.io) | Pass | Runs correctly on min. supported iOS (26.5) via simulator. |
| D2 | Latest iOS version | App runs on latest iOS version (CI Simulator / Appetize.io) | Pass | Runs correctly on the latest iOS version via simulator. |
| D3 | Smaller screen | Layout correct on smaller iPhone screen size (Appetize.io / UAT device) | Blocked / Partial | Emulator used is an iPhone 17 Pro (larger screen) — not verified on a smaller device yet. |
| D4 | Larger screen | Layout correct on larger iPhone screen size (Appetize.io / UAT device) | Pass | Tested on iPhone 17 Pro — layout fine, including after rotation. |
| D5 | Dark mode / text size | Dark mode / accessibility text sizing displays correctly (Appetize.io / UAT device) | Fail (dark mode) / Pass (text) | No dark mode functionality — locked to light appearance. See Defect #4. Dynamic Type text sizing renders correctly. |
| D6 | Real-device perf. | Real-device performance and responsiveness acceptable (UAT tester's physical iPhone) | Blocked | Requires a physical iPhone — testing currently limited to emulator/simulator. |

7. Release Test Checklist

| # | Area | Check | Result | Notes |
| --- | --- | --- | --- | --- |
| L1 | Developer account | Apple Developer Program membership active | Blocked | Still awaiting management decision on Mac + Developer Program membership ($99/yr). |
| L2 | Signing | Signing certificate and provisioning profile valid and not expiring soon | Blocked | Depends on L1 — not yet available. |
| L3 | CI build | Production build archived successfully via CI pipeline | Blocked | Depends on L1/L2. GitHub Actions (macos-latest) + Fastlane documented as fallback once signing is sorted. |
| L4 | TestFlight | Release candidate installed and smoke-tested via TestFlight | Blocked | Depends on L1–L3. |
| L5 | Store listing | App Store metadata, screenshots, and privacy details complete | Fail / Not Started | Confirmed directly — not started. |
| L6 | Release notes | Release notes finalized | Fail / Not Started | No release notes doc found in the repo. design-qa.md has useful prior QA write-ups that could inform them. |
| L7 | UAT sign-off | UAT sign-off obtained and documented | Blocked | Requires the TestFlight build (L4) and full data-dependent functional coverage (F12–F17). |
| L8 | Apple review | Submission reviewed and approved by Apple | Blocked | Depends on L1–L7 being complete. |
| L9 | Monitoring | Post-release monitoring plan in place (crash reporting, analytics) | Fail / Not Started | No crash/analytics SDK integrated in the app source; no monitoring plan document found. |
| L10 | Backend scope | Backend confirms shipment origin/destination + per-package stage data, or MVP scope excludes them | Pass | MVP scope explicitly excludes these fields; API-INTEGRATION.md confirms only currentLocation and a single checked state are exposed. |
| L11 | Push entitlement | APNs push entitlement/profile validated end-to-end on a physical device | Blocked | Same physical-device/entitlement gap as F17 and D6. |

8. Defect Log

| # | Check | Description | Severity | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| 1 | F3 | Pending-user login defaults to “check your WhatsApp number” with a “use email instead” option, rather than going straight to email OTP as described in the approved MVP scope. | Low | Open | Confirm with product owner whether WhatsApp OTP is in scope; update test plan if so. |
| 2 | F6 | Password-reset email's “change password” button does nothing when opened on a non-app device (laptop) — only the copy-paste token works there. Not confirmed on the phone itself. | Medium | Open | Re-test on the phone's Mail app. Suggestion: easier-to-copy token, or an OTP-based reset. |
| 3 | F10 | Edit-profile save feedback is only a button text change (“Changes saved”) — easy to miss. | Low | Open | Suggestion: use a popup/toast notification for save confirmation. |
| 4 | D5 | App has no dark mode functionality — locked to light appearance regardless of system setting. | Medium | Open | Confirm with product owner whether dark mode is in scope for MVP; descope the check if not. |

9. Summary

Total checks	42  (Functional 18 · Regression 7 · Device 6 · Release 11)

Passed	18

Failed / Not started / Not implemented	4  (D5 dark mode, L5, L6, L9)

Blocked / Partial	18  (test data, physical device, or management decision)

Not applicable yet	2  (R1, R2 — no fixes shipped yet to re-verify)

First-pass testing complete as of 25 August 2026. Main blockers to close out remaining items:

- Real test data (local backend + limutradee (1).sql import, or an existing live account with records) — unblocks F12–F16

- Physical iPhone — unblocks F17, D6, L11, and confirms F6/R6 deep link + D3 (smaller screen)

- Management decision on Mac + Apple Developer Program membership — unblocks L1–L4, L7, L8

- Product owner decisions on 2 scope questions: WhatsApp OTP in scope? (Defect #1)  Dark mode in scope? (Defect #4)

- Work not yet started: App Store metadata/screenshots (L5), release notes (L6), crash/analytics monitoring setup (L9)